Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 02 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-6255 |
| Project Name | AI FAQ Assistant API |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | API Setup & FAQ Knowledge Base | USN-1 | As a developer, I can set up the API project structure with a server and database connection. | 5 | High | Dinesh. M |
| Sprint-1 |  | USN-2 | As an admin, I can add a new FAQ (question and answer) through the API. | 5 | High | Kalairajan. R |
| Sprint-1 |  | USN-3 | As an admin, I can view the list of all FAQs through the API. | 3 | High | Kalairajan. R |
| Sprint-1 |  | USN-4 | As an admin, I can update an existing FAQ through the API. | 3 | Medium | Sharan K |
| Sprint-1 |  | USN-5 | As an admin, I can delete an FAQ through the API. | 2 | Medium | Sharan K |
| Sprint-1 |  | USN-6 | As a developer, I can view API documentation (Swagger) for all endpoints. | 2 | Low | Sudharsan G |
| Sprint-2 | AI Question Answering | USN-7 | As a user, I can send a question to the API and receive the most relevant FAQ answer. | 8 | High | Dinesh. M |
| Sprint-2 |  | USN-8 | As a user, I get the right answer even when I phrase my question differently (semantic matching). | 5 | High | Sudharsan G |
| Sprint-2 |  | USN-9 | As a user, I receive a polite fallback message when no relevant answer is found. | 3 | High | Kalairajan. R |
| Sprint-2 |  | USN-10 | As a user, I can see a confidence score with each answer. | 2 | Medium | Sharan K |
| Sprint-2 |  | USN-11 | As a user, I receive a clear error message when I send an empty or invalid question. | 2 | Medium | Kalairajan. R |
| Sprint-3 | Security & Reliability | USN-12 | As an admin, I can access the FAQ management endpoints using API key authentication. | 5 | High | Dinesh. M |
| Sprint-3 |  | USN-13 | As a developer, I can limit the number of requests per user to prevent misuse. | 3 | Medium | Sharan K |
| Sprint-3 | Analytics & Feedback | USN-14 | As a developer, I can log all questions asked and the responses given. | 4 | Medium | Sudharsan G |
| Sprint-3 |  | USN-15 | As an admin, I can view the most frequently asked questions and the unanswered questions. | 5 | Medium | Kalairajan. R |
| Sprint-3 |  | USN-16 | As a user, I can rate an answer as helpful or not helpful. | 3 | Low | Sharan K |
| Sprint-4 | Testing & Deployment | USN-17 | As a tester, I can run the UAT test cases and record results for all endpoints. | 5 | High | Sudharsan G |
| Sprint-4 |  | USN-18 | As a developer, I can fix the bugs identified during testing. | 5 | High | Dinesh. M |
| Sprint-4 |  | USN-19 | As a developer, I can deploy the API to a hosting platform. | 5 | High | Kalairajan. R |
| Sprint-4 |  | USN-20 | As a team, we can prepare the project documentation and final demo. | 5 | Medium | Sharan K |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 05 Oct 2026 | 10 Oct 2026 |  |  |
| Sprint-2 | 20 | 6 Days | 12 Oct 2026 | 17 Oct 2026 |  |  |
| Sprint-3 | 20 | 6 Days | 19 Oct 2026 | 24 Oct 2026 |  |  |
| Sprint-4 | 20 | 6 Days | 26 Oct 2026 | 31 Oct 2026 |  |  |

Velocity:

Our team works in 6-day sprints, and the velocity of the team is 20 story points per sprint. The team’s average velocity (AV) per iteration unit (story points per day) for the AI FAQ Assistant API project is calculated as:

AV = velocity / sprint duration = 20 / 6 ≈ 3.33 story points per day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts